## Slide 1
2024
DATABASE SOLUTIONS Roadmap

## Slide 2: DB Solutions – Near Term Work (Strategic)
Last Update: 2024-02-15
Socialize MVP with associated IT groups
Identify junk / legacy standards.
Create / implement new standards
Evaluate DB Environment Baseline State (DEV)
Establish DB Environment MVP State (DEV)
Inventory / Categorize / Group DB Environment (DEV)
Establish DB Security Request Process (Basic)
**CRITICAL**
MANY knock-on effects
Socialize evaluation findings, proposed MVP, and standardization with associated IT groups
Evaluate DB Environment (Azure)
Establish DB Environment MVP State (Azure)
Retrofit Full SDLC Solutions to conform to cohesive standards (Azure)
Evaluate Full SDLC Solution 1 Baseline State
Standardize Full SDLC Solution (where possible)
Establish DB Instance Security MVP
Completed Early
Develop scope for SDLC environment refresh process
Notes: DB Instance Security MVP – AD Group standard created, implemented (SEE SUBSEQUENT SLIDES)
Socialize MVP with associated IT groups – HOW TO MAKE THIS STICK?*
  Is there a SharePoint or Confluence page where we can publish MVPs and Standards, etc.?
    *Confluence page stood up on 02/02
3. Standards – should probably be 2 tasks; identify old, then create / implement new.
  This is currently underway, but unstructured and frequently sidetracked with ad-hoc requests / priority shifts that oftentimes reinforce or add to standards that are lacking.
  Identification happens organically (see Jira / Rogue1 replication), tracking over time is difficult. Expect to be ongoing.
4. DB Security Request Process – HOW TO MAKE THIS STICK?*
  I have already created a comprehensive diagram outlining how these requests should flow in JSM. (SEE SUBSEQUENT SLIDES)
  Perception is that this subject area is poorly understood outside of our group.
    20240215 – Detailed descriptions added to DB Solutions Confluence site, socialization effort TBD
  Some of this can be mitigated by granting us the ability to manage AD / Entra objects that access the database layer for starters.
    This is a good example of a place where standards are (woefully) lacking, yet requests come in regularly from all angles.
    Propose that I develop “lines in the sand” proposal that satisfies Cyber insight requirement.
      i.e. Cyber should have policy oversight / approval at the SOLUTION scope, in collaboration with the solution owners to approve general access to a solution (e.g. “Cobra”, or “SAP”, or “Jira”, etc.)
      Once within the database layer, they’re out of their depth and should hand the ball to us.
        At this point, having already obtained Cyber’s approval, we work with the solution owners to determine HOW to provision access (– what type, where within the solution, etc.)
        Example: Jira / Rogue1 replication. Cyber should not be proposing (1) “create a view”, and (2) “provide oversight to the views”.
          The justification given for this was “I know how SQL works” when they do not understand that instance level access differs from database level access and that database access can be further refined.
          The justification given for this was “I know how views work” when in fact they do not understand that users are not able to create new views or change existing views by default.
          Nevertheless, Cyber will be granted the appropriate level of access to spot-check the DDL layer of the Jira database replica in Rogue1.
5. AZURE – Good example of changing the tires on the car while it’s speeding down the highway.
  Current environment lacks standards, has many misconfigurations, and environment management responsibility is unclear / ineffective.
  We would like to expand our level of influence over the environment so that we can effectively manage it. - HOW TO IMPLEMENT WITHOUT “STEPPING ON TOES”?
  While our access is restricted, our ability to produce solutions and comprehensively manage the environment is at risk.
Evaluate Full SDLC Solutions (group 1) – NERVE scope definition ongoing (Jeff Lis on paternity leave).
7. SDLC environment refresh process – Determine which environments should be refreshed, in what order, at what interval, and what technology should be used to perform the activity

## Slide 3: DB Solutions – Near Term Work (Tactical)
Last Update: 2024—02-02
Jira -> Rogue1 ADF Pipeline Extract
Jira -> Rogue1 SQL Server Replication
JG
SM
SM
JG
BeyondInsight DB Password Organization
SM
JG
R-DBA-Team security group deprecation list
Revoke overprovisioned user access (PROD)
SQL Server SuperUser provisioning
Begin populating Confluence Site
Cobra “real time reporting requirement” request
JG
SM
SQL Server SuperUser SQL Creation
SM
JG
SM
JG
SM
JG
Costimator deep troubleshooting
JG
Data Standards Establishment
SM
SM
JG
LM
External Group Dependency – unknown ETA
Cobra “Freeze Copy” monthly refresh
JG
SM
External Group Dependency – unknown ETA
Rogue1 Lower SDLC Environment Refresh Process
SM
JG
LM
SQL Server SuperUser AD Creation
SAP ETL Host (PROD)
SM
JG
Notes: Confluence Site – Standards, Policies, Procedures, Notes, Roadmaps(?) etc.
Cobra “real time reporting requirement” request
  Request made by Lee Elvart. Multiple follow-up attempts, so far, no response.
3. Data Standards – Liz Mercado led.
  Data layer distinctly separate from Database layer.
4. R-DBA-Team deprecation
  Legacy group with hugely overstretched membership. Email sent to impacted users.
5. Costimator – Deep troubleshooting with Saul Easley and MTI Systems (vendor) to identify root cause of system latency.
BeyondInsight organization – Access pin-down, folder structure revamped, etc.
  - 20240209 – Accounts created (and owned) by Todd Kleinhans and Craig Bellissimo transferred to new repository within BeyondInsight.
Jira  Rogue1 ADF – Comprehensive process to extract targeted data from Jira and send to Rogue1 for DC100 “velocity reporting”.
  - 20240209 - COMPLETE ~1 week ahead of schedule
Jira  Rogue1 SSR – Unacceptable latency (8 hours)
Revoke overprovisioned access – In addition to R-DBA-Team access, approx. 11 other groups granting various members sysadmin access to various SQL Server instances.
  - 20240210 – to date, 3 responses from users to be impacted. Revocation to occur on 02/29.
SQL Server SuperUser – Develop non-sysadmin server level role(~165) , database level role (>1000) and instance level accounts for power users
Cobra “Freeze Copy” monthly refresh process – Request made by Mickey Rosal – currently in backlog awaiting refined requirements.
Rogue1 Lower SDLC Refresh – Kickoff meeting from Liz Mercado with Steve Colby on 02/02.
  General Cyber alignment obtained.
  3 stages identified:
    Transfer environment*
    Obfuscate / Mask sensitive data
    Code Promotion Process (Dev -> Test -> UAT -> Prod)*
      NOTE: *2 stages previously identified, and originally estimated to occur in May / April respectively
13. Confluence Site – RACI Matrix published
- 20240210 - **NOTE How to integrate with “Command Media”?

## Slide 4
Notes: General brainstorming used to inform slide deck