## Slide 1
OUTLINE / CLARIFY PRIMARY AREAS OF FOCUS ON FIRST SLIDE
(PRESENT FOR BOTH EXAMPLES)
Notes: THIS SLIDE WOULD NOT BE PRESENT ON THE ACTUAL ROADMAP.

## Slide 2
Standardization
  Create Standard
  Apply Standard To Net-New
  Retroactively Apply Standard To Existing
Consolidation
  Consolidate like-with-like
  Communicate Interdependencies Of Consolidated Systems
Right Sizing
  Evaluate Baseline
  Retroactively Apply To Existing (duplicate of "Standardization"?)
Consistency
Automation where practical
  UNIVERSAL CONSIDERATION: "You can’t automate a broken or non-existent process." - Automation101
Primary Focus
EXAMPLE
Notes: Added context to describe what each general focus area means.
This slide would be present on the actual roadmap, regardless of which approach is adopted.

## Slide 3
EXAMPLE / OPTION 1
Horizontally display each task that is part of an overall workstream but has a defined / discrete scope of work that needs to be tracked (moved / expanded / shrunk) at a granular level.
Gray boxes indicate external dependencies
Notes: THIS SLIDE WOULD NOT BE PRESENT ON THE ACTUAL ROADMAP.

## Slide 4: DB Solutions Standards (DOCUMENTATION) – ROGUE1
Socialize with associated IT groups
Update Standard based upon feedback received
Review
Create ROGUE1 DB Host Config Standards (P/D/T/U)
Create ROGUE1 DBMS Instance Config Standard (P/D/T/U)
Create ROGUE1 Database Config Standard (P/D/T/U)
Create ROGUE1 Database Backup Standard (P/D/T/U)
Create ROGUE1 Database Restore Standard (P/D/T/U)
Create ROGUE1 Database Creation Standard (P/D/T/U)
Create ROGUE1 DBMS / Database Security Standard (P/D/T/U)
Create ROGUE1 DB Maintenance Standard (P/D/T/U)
Create ROGUE1 Index Tuning Standard (P/D/T/U)
Create ROGUE1 Query Tuning Standard (P/D/T/U)
Publish
Socialize with Solution Owner(s)
Socialize with Solution Owner(s)
Socialize with Solution Owner(s) & JSM Team
Socialize with Solution Owner(s) & Cyber
Socialize with Solution Owner(s) & JSM Team
Socialize with Solution Owner(s) & JSM Team
Socialize with Solution Owner(s)
Socialize with Solution Owner(s)
Socialize with Solution Owner(s)
Update Standard
Review
Publish
Update Standard
Review
Publish
Update Standard
Review
Publish
Update Standard
Review
Publish
Update Standard
Review
Publish
Update Standard
Review
Publish
Update Standard
Review
Publish
Update Standard
Review
Publish
Update Standard
Review
Publish
EXAMPLE 1
Notes: Note that ROGUE1 will be a part of one broad standard (Cloud), which will have a standard within it, (Azure) which will have a standard within it (Azure SQLMI), that will have multiple child-standards within it (Prod, Dev, Test, UAT, etc.).
1. Cloud standard
  Azure standard
    Azure SQLMI standard*
      Rogue1 standard*
          Prod standard*
          UAT standard*
          Test standard*
          Dev standard*
GRAY BOXES FOR EXTERNAL DEPENDENCIES (i.e., challenging to predict how long they’ll take)

## Slide 5
DECOUPLE TECHNICAL IMPLEMENTATION FROM DEPENDENT “UP FRONT LEG WORK”
Notes: THIS SLIDE WOULD NOT BE PRESENT ON THE ACTUAL ROADMAP.

## Slide 6: DB Solutions Standards (IMPLEMENTATION) – ROGUE1
Socialize with Solution Owner(s) & JSM Team
IMPLEMENT ROGUE1 DB Host Config Standard (P/D/T/U)
IMPLEMENT ROGUE1 DBMS INSTANCE Config Standard (P/D/T/U)
IMPLEMENT ROGUE1 Database Config Standard (P/D/T/U)
IMPLEMENT ROGUE1 Database Backup Standard (P/D/T/U)
IMPLEMENT ROGUE1 Database Security Standard (P/D/T/U)
IMPLEMENT ROGUE1 Database Maintenance Standard (P/D/T/U)
IMPLEMENT ROGUE1 Index Tuning Standard (P/D/T/U)
IMPLEMENT ROGUE1 Query Tuning Standard (P/D/T/U)
Socialize with associated IT groups
Socialize with Solution Owner(s)
Socialize with Solution Owner(s)
Socialize with Solution Owner(s) & Cyber
Socialize with Solution Owner(s) & JSM Team
Socialize with Solution Owner(s) & JSM Team
Socialize with Solution Owner(s)
Notes: ALL IMPLEMENTATION TASKS DEPENDENT UPON SOME FORM OF EXTERNAL APPROVAL / ACKNOWLEDGEMENT.
The GRAY boxes on this slide consolidate all of the individual steps that require / or are dependent upon the actions of external parties.

## Slide 7
REPEAT FOR EACH SIMILARLY DESCRIBED PROJECT THAT CONTAINS SIGNIFICANT VARIATIONS IN COMPLEXITY (e.g., Rogue1 is totally different from Nerve which is totally different from “everything else”)
Notes: THIS SLIDE WOULD NOT BE PRESENT ON THE ACTUAL ROADMAP.

## Slide 8: DB Solutions Standards (DOCUMENTATION) – NERVE
Socialize with associated IT groups
Update Standard based upon feedback received
Review
Create NERVE DB Host Config Standards (P/D/T/U)
Create NERVE DBMS Instance Config Standard (P/D/T/U)
Create NERVE Database Config Standard (P/D/T/U)
Create NERVE Database Backup Standard (P/D/T/U)
Create NERVE Database Restore Standard (P/D/T/U)
Create NERVE Database Creation Standard (P/D/T/U)
Create NERVE DBMS / Database Security Standard (P/D/T/U)
Create NERVE DB Maintenance Standard (P/D/T/U)
Create NERVE Index Tuning Standard (P/D/T/U)
Create NERVE Query Tuning Standard (P/D/T/U)
Publish
Socialize with Solution Owner(s)
Socialize with Solution Owner(s)
Socialize with Solution Owner(s) & JSM Team
Socialize with Solution Owner(s) & Cyber
Socialize with Solution Owner(s) & JSM Team
Socialize with Solution Owner(s) & JSM Team
Socialize with Solution Owner(s)
Socialize with Solution Owner(s)
Socialize with Solution Owner(s)
Update Standard
Review
Publish
Update Standard
Review
Publish
Update Standard
Review
Publish
Update Standard
Review
Publish
Update Standard
Review
Publish
Update Standard
Review
Publish
Update Standard
Review
Publish
Update Standard
Review
Publish
Update Standard
Review
Publish
EXAMPLE 1
Notes: Note that NERVE will be a part of a separate broad standard from ROGUE1 (On-Premises vs. Cloud), which will have a standard within it, (Azure), which will have a standard within it (Azure SQLMI), that will have a separate set of child-standards within it (Prod, Dev, Test, UAT, etc.).
- Also note that TeamCenter would be part of even more separate broad standards (AWS IaaS, WSFC, Asynchronous SQL AGs, Proprietary Naming Conventions, Multiple “Dev” environments, etc.)
- Also note that JIRA would be part of yet another separate broad standard (Azure SQLMI on Linux, Distributed Sensitive (hidden) Artifacts, etc.)
Accurately estimating time while considering other similarly described projects will be challenging (i.e., Nerve wouldn’t start until either Rogue1 is done, or there is a roadblock that “pauses” Rogue1 progress. The Rogue1 timeline is loosely defined, and dependent upon multiple external factors.)
GRAY BOXES FOR EXTERNAL DEPENDENCIES (i.e., challenging to predict how long they’ll take)

## Slide 9: DB Solutions Standards (IMPLEMENTATION) – NERVE
Socialize with Solution Owner(s) & JSM Team
IMPLEMENT NERVE DB Host Config Standard (P/D/T/U)
IMPLEMENT NERVE DBMS INSTANCE Config Standard (P/D/T/U)
IMPLEMENT NERVE Database Config Standard (P/D/T/U)
IMPLEMENT NERVE Database Backup Standard (P/D/T/U)
IMPLEMENT NERVE Database Security Standard (P/D/T/U)
IMPLEMENT NERVE Database Maintenance Standard (P/D/T/U)
IMPLEMENT NERVE Index Tuning Standard (P/D/T/U)
IMPLEMENT NERVE Query Tuning Standard (P/D/T/U)
Socialize with associated IT groups
Socialize with Solution Owner(s)
Socialize with Solution Owner(s)
Socialize with Solution Owner(s) & Cyber
Socialize with Solution Owner(s) & JSM Team
Socialize with Solution Owner(s) & JSM Team
Socialize with Solution Owner(s)
EXAMPLE 1
Notes: ALL IMPLEMENTATION TASKS DEPENDENT UPON SOME FORM OF EXTERNAL APPROVAL / ACKNOWLEDGEMENT.
Complexity will likely impact approval / acknowledgement – i.e., if someone doesn’t understand what they’re being asked to approve or acknowledge, they’re more likely to just ignore it for as long as they can.

## Slide 10
EXAMPLE / OPTION 2
In writing, describe the scope of work contained within each of the horizontal bars that will be tracked over time on the subsequent slide.
Notes: THIS SLIDE WOULD NOT BE PRESENT ON THE ACTUAL ROADMAP.

## Slide 11
Create DB Solutions standard documentation for ROGUE1
Socialize standard documentation for ROGUE1 with associated IT groups, Solution Owners, Cyber, and JSM Teams
Integrate received feedback into documentation
Review revised documentation
Retroactively apply standards to ROGUE1 Solution
Publish V1 standards to DB Solutions Confluence site
Priorities / Projects / Programs
EXAMPLE 2
Notes: This slide would be used to describe the work being represented over time on the subsequent slides, as opposed to describing the work within each “block” on the roadmap.

## Slide 12
Horizontally display each overall workstream, consolidating all defined / discrete scopes of work that need to be performed into one general chunk that will be tracked, and therefore move / expand / shrink.
Gray boxes indicate external dependencies.
Notes: THIS SLIDE WOULD NOT BE PRESENT ON THE ACTUAL ROADMAP.

## Slide 13: DB Solutions Standards – ROGUE1
Create ROGUE1 DB Solutions Standards (P/D/T/U)
Socialize with associated IT groups, Solution Owners, Cyber, & JSM Team
Update Standard based upon feedback received
Review with feedback submitters
Publish
EXAMPLE 2
IMPLEMENT ROGUE1 DB Solutions Standards (P/D/T/U)
Notes: Blue horizontal line to delineate legwork vs. technical implementation.

## Slide 14
REPEAT FOR EACH SIMILARLY DESCRIBED PROJECT THAT CONTAINS SIGNIFICANT VARIATIONS IN COMPLEXITY (e.g., Rogue1 is totally different from Nerve which is totally different from “everything else”)
Notes: THIS SLIDE WOULD NOT BE PRESENT ON THE ACTUAL ROADMAP.

## Slide 15
Create DB Solutions standard documentation for NERVE
Socialize standard documentation for NERVE with associated IT groups, Solution Owners, Cyber, and JSM Teams
Integrate received feedback into documentation
Review revised documentation
Retroactively apply documented standards to NERVE Solution
Publish V1 standards to DB Solutions Confluence site
Priorities / Projects / Programs
EXAMPLE 2
Notes: Same exact concept as slide 11, but for a different solution (Rogue1 vs. Nerve)

## Slide 16: DB Solutions Standards – NERVE
Create NERVE DB Solutions Standards (P/D/T/U)
Socialize with associated IT groups, Solution Owners, Cyber, & JSM Team
Update Standard based upon feedback received
Review with feedback submitters
Publish
EXAMPLE 2
IMPLEMENT NERVE DB Solutions Standards (P/D/T/U)
Notes: Same exact concept as slide 13, but for a different solution (Rogue1 vs. Nerve)

## Slide 17
Standardization
Consolidation
Right Sizing
Consistency
Automation
Primary Focus

## Slide 18
DB Standards documentation – Release 1 (confluence page)
Security Remodel / AD Group Creation / Deployment
Security Cleanup project
JIRA Pipeline to RogueOne - Version 1
Teamcenter lower environment DBMS support
NERVE DBMS rearchitecture
CCURE rearchitecture
DBMS Environment rearchitecture execution – app by app env by env
  JIRA
  RogueOne
  NERVE
Priorities / Projects / Programs

## Slide 19: DBMS Standards Documentation
Socialize MVP with associated IT groups
Evaluate DB Environment Baseline State (DEV)
Establish DB Environment MVP State (DEV)
Inventory / Categorize / Group DB Environment (DEV)
Update
Rev
DRAFT Standards 2.0
Socialize MVP with associated IT groups
Update
Rev

## Slide 20: AD Security Group Implementation
AD Group Naming Convention
AD Group Build
Colby
RogueOne prod
RogueOne test
RogueOne dev
Nerve prod
Nerve test
Nerve dev